|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | **FSOFT-new-vertical** | Project progress report 1 | | | | |
| Project Name | Super Shipper Shipper | Project code | 3S |
| Creator | Le Van Quy Hoang | Project Manager | Le Van Quy Hoang |
| Deliver date | 13/09/2015 | Receiver | Mr. Tran Binh Duong |
| Report period | 07/09/2015 – 13/09/2015 |

# Progress description

|  |  |  |
| --- | --- | --- |
| Item | Information | Note |
| Project start-date | 07/09/2015 |  |
| Estimated end-date | 07/12/2015 |  |
| Team size | 6 members | Le Van Quy Hoang  Kieu Cao Khanh  Nguyen Khac Hoang  Tran Dinh Hoang Huy  Nguyen Van Quyen  Nguyen Thi Hong Nhung |
| Estimated effort | 2208 man-hours |  |
| Effort in this process | 168 man-hours |  |
| Effort spent until now | 168 man-hours |  |
| Total effort left | 2040 man-hours |  |

# Task status (match / missed)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Detail | Members in charge | Deliverables | Status | Schedule update |
| Create Rich picture | Draw the rich picture : Analyze to have an overview of the system. Since, find out the existing issues and solution. | HoangLVQ,  HuyTDH,  KhanhKC | Meeting 1 | Done | No |
| Create Introduction Document | This document includes:  Background: Analyze and evaluate the market in shipper.  Competitor analysis: Analyze and evaluate existing competitors. Since, find out the pros and cons of these competitors.  Our Proposal: After analyzing and evaluating market and competitor, we offer a proposal to resolve the issues through features that our system develops | HoangLVQ,  KhanhKC,  HoangNK,  QuyenNV,  HuyTDH,  Nhung,NTH | Report 1: Introduction Document | Done | No |

# The next scheduled task

|  |  |  |
| --- | --- | --- |
| Task | Deliverables | End Date |
| Create Project Plan | Project Plan Document | 20/09/2015 |
| Create Software Requirement Specs - SRS | Software Requirment Specs – SRS Document | 20/09/2015 |
| Create Progress Report | Progress Report Document | 20/09/2015 |
| Create Report 2 | Report 2 Document | 20/09/2015 |
| Meeting minutes | Report task to supervisors | 16/09/2015 |

***Author***

***LE VAN QUY HOANG***