|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | **FSOFT-new-vertical** | Project progress report 3 | | | | |
| Project Name | Super Shipper Shipper | Project code | 3S |
| Creator | Le Van Quy Hoang | Project Manager | Le Van Quy Hoang |
| Deliver date | 04/10/2015 | Receiver | Mr. Tran Binh Duong |
| Report period | 21/09/2015 – 04/10/2015 |

# Progress description

|  |  |  |
| --- | --- | --- |
| Item | Information | Note |
| Project start-date | 07/09/2015 |  |
| Estimated end-date | 07/12/2015 |  |
| Team size | 6 members | Le Van Quy Hoang  Kieu Cao Khanh  Nguyen Khac Hoang  Tran Dinh Hoang Huy  Nguyen Van Quyen  Nguyen Thi Hong Nhung |
| Estimated effort | 2208 man-hours |  |
| Effort in this process | 336 man-hours |  |
| Effort spent until now | 672 man-hours |  |
| Total effort left | 1536 man-hours |  |

# Task status (match / missed)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Detail | Members in charge | Deliverables | Status | Schedule update |
| Create Software Requirement Specification Document | This document includes:  - Introduction  - Overview Description  - Requirement Specifications  - Non-functional Specifications | HoangLVQ ,HuyTDH, KhanhKC, HoangNK, QuyenNV | Report 3 | Done | Yes |
| Create Entity Relationship Diagram | This diagram lists all and describes the relationship among entities in System and helps to design Database System. | HuyTDH | Report 3 | Done | Yes |
| Create State Machine Diagram | This diagram describes all states of activity system | QuyenNV | Report 3 | Done | Yes |
| Create Activity Diagram | This diagram describes all activities to make and complete an order. | HoangNK | Report 3 | Done | Yes |
| Design and Create Skeleton for Source Code | Design and build skeleton for source code. Include:   * Web Server * Web App * Mobile App | HoangLVQ,  HuyTDH | Report 4 | Done | Yes |
| Design and build DATABASE | Dependence on ERD to design the first version Database | HoangLVQ,  HuyTDH,  HoangNK | Report 4 | Done | Yes |
| Design mockup | Dependence on SRS to design screens of system | KhanhKC,  HoangNK,  HuyTDH,  HoangLVQ,  QuyenNV | Report 3 | Done | Yes |

# The next scheduled task

|  |  |  |
| --- | --- | --- |
| Task | Deliverables | End Date |
| Create System Architecture Design Document | System Architecture | 08/11/2015 |
| Create Progress Report 4 | Progress Report Document | 08/11/2015 |
| Meeting minutes 4 | Report task to supervisors | 08/11/2015 |

***Author***

***LE VAN QUY HOANG***