|  |  |  |  |
| --- | --- | --- | --- |
| No | Task | Start date | End date |
| 1 | Approve Project's idea | 9/9/2015 | 9/9/2015 |
| 2 | Complete introduction document | 9/13/2015 | 9/13/2015 |
| 3 | Submit report 1: introduction document | 9/13/2015 | 9/13/2015 |
| 4 | Complete PMP document ver1.0 | 9/20/2015 | 9/20/2015 |
| 5 | Submit report 2: Project Manage Plan Document | 9/20/2015 | 9/20/2015 |
| 6 | Complete SRS document | 10/4/2015 | 10/4/2015 |
| 7 | Submit report 3: SRS document | 10/4/2015 | 10/4/2015 |
| 8 | Complete SAD ver1.0 | 10/11/2015 | 10/11/2015 |
| 9 | Complete source code ver1.0 | 11/8/2015 | 11/8/2015 |
| 10 | Complete Test Plan Document ver1.0 | 11/8/2015 | 11/8/2015 |
| 11 | Submit Report 4: Software Architecture Document | 11/8/2015 | 11/8/2015 |
| 12 | Complete PMP document ver2.0 | 11/9/2015 | 11/9/2015 |
| 13 | Complete SAD ver2.0 | 11/16/2015 | 11/16/2015 |
| 14 | Complete source code ver2.0 | 11/22/2015 | 11/22/2015 |
| 15 | Complete Test Plan Document ver2.0 | 11/16/2015 | 11/16/2015 |
| 16 | Submit Report 5: Source Code & Test Document to Supervisor | 11/22/2015 | 11/22/2015 |
| 17 | Complete PMP document ver3.0 | 11/23/2015 | 11/23/2015 |
| 18 | Complete Final SAD Document | 11/23/2015 | 11/23/2015 |
| 19 | Complete Final Source Code | 11/29/2015 | 11/29/2015 |
| 20 | Complete Test Plan Document ver3.0 | 11/24/2015 | 11/24/2015 |
| 21 | Submit Report 6: source code final to supervisor | 11/29/2015 | 11/29/2015 |
| 22 | Complete Final PMP document | 12/1/2015 | 12/1/2015 |
| 23 | Complete User Manual | 12/2/2015 | 12/2/2015 |
| 24 | Complete final report of testing | 12/4/2015 | 12/4/2015 |
| 25 | Complete Final Report | 12/5/2015 | 12/5/2015 |
| 26 | Get supervisor's approve on final report | 12/5/2015 | 12/5/2015 |
| 27 | Submit final report to FPT University | 12/6/2015 | 12/6/2015 |

Deliverables

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Deliverables | Format | | Delivery date | Verified by | Deliver Medium |
| 1 | Introduction Document | .pdf | | 09/13/2015 | Supervisor | Email |
| 2 | Meeting minute\_09092015 | .pdf | | 09/13/2015 | Supervisor | Email |
| 3 | Progress Report\_09132015 | .pdf | | 09/13/2015 | Supervisor | Email |
| 4 | Communication matrix ver1.0 | .xls | | 09/20/2015 | Supervisor | Email |
| 5 | Risk register ver1.0 | .xls | | 09/20/2015 | Supervisor | Email |
| 6 | Work schedule | .mpp | | 09/20/2015 | Supervisor | Email |
| 7 | Project Management plan document ver1.0 | .pdf | | 09/20/2015 | Supervisor | Email |
| 8 | Meeting minute\_09162015 | .pdf | | 09/20/2015 | Supervisor | Email |
| 9 | Progress Report\_09202015 | .pdf | | 09/20/2015 | Supervisor | Email |
| 10 | Software Requirement Specification Document | .pdf | | 10/04/2015 | Supervisor | Email |
| 11 | Meeting minute\_09232015 | .pdf | | 10/04/2015 | Supervisor | Email |
| 12 | Progress Report\_10042015 | .pdf | | 10/04/2015 | Supervisor | Email |
| 13 | Software Architecture Document ver1.0 | .pdf | | 11/08/2015 | Supervisor | Email |
| 14 | Meeting minute\_09302015 | .pdf | | 11/08/2015 | Supervisor | Email |
| 15 | Progress Report\_11082015 | .pdf | | 11/08/2015 | Supervisor | Email |
| 16 | Test Plan Document ver2.0 | .pdf | | 11/22/2015 | Supervisor | Email |
| 17 | Source code | .zip | | 11/22/2015 | Supervisor | Email |
| 18 | Meeting minute\_11282015 | .pdf | | 11/22/2015 | Supervisor | Email |
| 19 | Progress Report\_11222015 | .pdf | | 11/22/2015 | Supervisor | Email |
| 20 | Source code final | .zip | | 11/29/2015 | Supervisor | Email |
| 21 | Meeting minute\_11252015 | .pdf | | 11/29/2015 | Supervisor | Email |
| 22 | Progress Report\_11292015 | .pdf | | 11/29/2015 | Supervisor | Email |
| 23 | Final report document | .pdf | Hard copy | 12/06/2015 | FPT University | Direct |